PROJECT PROPOSAL

Inventory and Procurement
Decision-Support System

Using demand forecasting, lead-time planning and incoming-shipment visibility

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Course | CSIS 4495-002 Applied Research Project |
| --- | --- |
| Instructor | Padmapriya Arasanipalai Kandhadai |
| Prepared by | Anushka Kshirsagar and Jasleen Chabra |
| Semester | Fall 2026 |
| Presentation | Initial Project Check-In • September 23, 2026 |

Proposal purpose

This proposal sets out the full semester scope, implementation plan, timeline and evaluation approach for a working web application that supports purchasing decisions.

1. Project summary

We chose this project because the purchasing problem is one we have seen in real work. Looking at stock on hand tells only part of the story. Some imported products take three to four months to replenish, the same SKU may already be travelling in several containers with different arrival dates, and demand can change around seasonal periods. When those pieces are spread across separate files, it is easy to react too late.

Our goal is to build a browser-based decision-support application that brings those pieces together. For a selected product, the user should be able to see current inventory, incoming shipments, recent sales, expected demand and projected stock over the next few months. The application will then suggest when another order may be needed and how much to order. The recommendation will remain something a purchaser reviews rather than an automatic purchasing decision.

Main idea Use historical sales + current stock + multiple incoming shipments + lead time to show the likely future stock position and support a more informed reorder decision.

2. Problem we are addressing

A product can appear well stocked today and still be at risk several months later. This happens because a purchaser has to think ahead through the full replenishment period. A simple stock-on-hand number does not show what will be sold before the next order can arrive, nor does it clearly account for several containers arriving at different times.

The problem becomes harder when demand changes by season. A product that normally sells 300 units per month may behave very differently before a major holiday. We want to test whether combining historical demand, incoming shipments and lead-time information can give the purchaser a clearer forward view than a basic average-sales reorder rule.

3. Research question and supporting questions

Main research question How can historical demand, current inventory, incoming shipments and product lead times be combined to improve inventory replenishment decisions?

Supporting questions:

Can past sales provide a useful forecast for individual products, particularly when demand changes by season?

How much do the suggested order date and quantity change when several incoming shipments and product-specific lead times are included?

What happens to the replenishment plan if sales rise unexpectedly or an incoming shipment is delayed?

4. Project objectives

Create one view that combines sales history, stock on hand and open incoming shipments.

Build and compare a simple demand-forecasting baseline with at least one method that can respond to changing or seasonal demand.

Project the stock position forward for each selected SKU.

Generate a suggested reorder date and quantity, together with a short explanation of why the suggestion was made.

Flag products that may run out or carry more stock than needed.

Allow the user to test simple what-if scenarios such as a delayed container or higher demand.

Evaluate both forecast performance and the usefulness of the final application.

5. Scope of the semester project

We want the project to be useful, but we also want it to be realistic for one semester. The first version will therefore focus on a manageable set of important products instead of trying to reproduce a full ERP system.

| Included in this project | Possible later extension / out of scope |
| --- | --- |
| • Approximately 40–50 important SKUs | • Automatic purchase-order creation |
| • Small number of warehouses | • Supplier portal or supplier ordering integration |
| • Historical sales data (2024–2026 where available) | • QuickBooks / ERP integration |
| • Current inventory | • Barcode or warehouse-scanning system |
| • Open purchase orders / incoming containers | • Live carrier tracking |
| • Multiple ETAs for the same SKU | • Advanced supplier-performance module |
| • Supplier, pack size and product lead time | • Full company-wide rollout across every SKU |
| • Demand forecasting and inventory projection | • Automatic purchasing without user review |
| • Suggested order date and quantity |  |
| • Shortage / excess-stock flags |  |
| • Scenario testing |  |
| • Phone- and laptop-friendly browser interface |  |

6. Intended user and use case

The primary user is a purchaser or procurement employee responsible for replenishment planning. The application is intended to support the person making the decision, not replace their judgement. A typical use case is: select a SKU → review current and incoming stock → review expected demand → see the projected stock position → review the suggested order date and quantity → test a scenario if needed.

7. Data to be used

With permission, we will use anonymized workplace data. The useful fields are expected to include:

monthly or dated sales history

current on-hand quantity

open purchase orders and incoming quantities

expected arrival dates

warehouse

supplier identifier

pack size

lead time

Real company, supplier and product identities can be replaced with neutral labels such as SKU001 or Supplier A. We will remove information that is not needed for the research. We also expect some data-cleaning work, especially where pack sizes differ or records are incomplete.

8. Proposed application workflow

| 1. Inputs | 2. Forecast | 3. Projection | 4. Recommendation |
| --- | --- | --- | --- |
| Sales history Current stock Incoming POs Lead time | Baseline forecast + comparison method | Consume forecast demand Add each incoming ETA | Projected shortage Order date Order quantity |
| Scenario layer: delay an arrival, increase demand or change lead time, then recalculate the projection and recommendation. |  |  |  |

9. Forecasting and replenishment approach

We do not want to decide the “best” forecasting method before looking at the data. We will start with a simple baseline such as a moving average, then compare it with one or two methods that can handle trend or seasonality. A likely option is seasonal exponential smoothing, but the final choice will depend on the data quality and the behaviour of individual products.

For the inventory side, the basic logic will follow the stock position over time:

Projected inventory Current inventory + confirmed incoming inventory − forecast demand

Each incoming shipment will be applied on its own expected arrival date. The application will then check whether the projected stock falls below an appropriate threshold before the next possible replenishment can arrive. From that point it will calculate a suggested order timing and quantity. The exact safety-stock and order-quantity rules will be finalized during the research and testing stage rather than fixed in advance.

10. Scenario testing

A static reorder number is not enough for this problem because supply and demand can both move. We therefore want a small scenario screen where the user can change one assumption and immediately see the result. Initial scenarios will include:

delay an incoming container by a selected number of days

increase expected demand by a percentage

change a product lead time

The point of this feature is not to predict every possible disruption. It is to make the effect of a changed assumption visible to the purchaser.

11. How we will evaluate the project after implementation

Priya asked us to include a clear way to evaluate the product, so we plan to evaluate it from three angles rather than relying only on whether the app runs.

11.1 Forecast accuracy

We will hold back a recent period of historical sales instead of giving the forecasting method the full dataset. The model will generate forecasts for that held-back period, and we will compare the forecast with the actual sales. We expect to report a simple error measure such as Mean Absolute Error (MAE), and we may also use a percentage-based measure if the data makes it meaningful.

11.2 Replenishment decision comparison

We will compare the proposed approach with a simpler purchasing rule based on average monthly sales and a fixed lead time. The comparison will focus on practical outcomes, for example whether one approach identifies shortages earlier, whether it carries unnecessary stock, and how the recommended timing changes when incoming shipments are included.

11.3 User evaluation

After the main application is working, a small number of users familiar with purchasing or inventory work will be asked to complete short tasks in the app. Example tasks could include identifying a SKU at risk of shortage, finding the suggested reorder date, and testing a delayed-shipment scenario. We will collect brief feedback on whether the information is understandable, whether the recommendation can be explained, and whether the screen would be useful during a purchasing review.

| Evaluation area | How we will test it | Evidence / output |
| --- | --- | --- |
| Forecast | Hold out recent sales and compare forecast with actuals | Forecast-vs-actual chart and error measure |
| Reorder logic | Compare against a basic average-sales/fixed-lead-time rule | Difference in stockout risk, timing and inventory level |
| Usability | Short task-based test with procurement/inventory users | Ratings and short comments |

12. Success criteria

The application can load and retain the required project data.

A user can select a SKU and see sales, current inventory and each incoming shipment.

The system can produce and display a demand forecast.

The system can project inventory forward and identify a potential shortage.

The system can produce a suggested order date and quantity with an understandable explanation.

Changing a scenario input causes the projection and recommendation to recalculate.

Forecast performance can be measured on held-back historical data.

Users can complete the main purchasing tasks and understand the information shown.

13. Proposed technology

| Tool | Planned use |
| --- | --- |
| Python + pandas | Clean sales, inventory and purchase-order data; calculate projections and recommendations. |
| statsmodels | Test a forecasting method against the baseline. |
| Streamlit | Build the browser-based application and keep the first implementation achievable within the semester. |
| Plotly | Display interactive sales, forecast and projected-inventory charts. |
| SQLite | Store imported data, product settings and purchase-order records for the working version. |
| GitHub | Version control, progress history and course repository check-ins. |

This is our proposed stack, not a fixed requirement. If the data or implementation shows that another tool is more suitable, we will document the reason for changing it.

14. Timeline and course milestones

The timeline below is intentionally tied to the CSIS 4495 check-ins so that each course milestone produces something visible in the project rather than leaving the implementation until the end.

| Period | Main work | Target / course milestone |
| --- | --- | --- |
| Sep 23–28 | Finalize proposal, contract, scope, research questions, evaluation plan and GitHub setup. | Proposal / repo |
| Sep 29–Oct 12 | Anonymize and clean data; define schema; explore sales behaviour; implement baseline forecast. | Progress 1 |
| Oct 13–26 | Build data import, SKU view, incoming-shipment handling, forecast and inventory projection. | Mid-course demo |
| Oct 27–Nov 9 | Develop reorder-date and quantity logic; shortage and excess-stock flags; recommendation explanation. | Core engine |
| Nov 10–23 | Add scenario testing; improve interface and charts; continue research/implementation reports. | Progress 2–3 |
| Nov 24–30 | Back-test forecasts, compare reorder logic, run user evaluation and fix defects. | Final check-in |
| Dec 1–7 | Freeze working application, finish technical documentation, results, limitations and final report. | Final submission |
| Dec 9 | Demonstrate the working application and defend the project decisions and findings. | Presentation / defense |

15. Risks and limitations

| Risk / limitation | How we plan to handle it |
| --- | --- |
| Data quality | Clean and document inconsistent pack sizes, missing fields and unusual records before modelling. |
| Limited history | Use methods appropriate for the available 2024–2026 history and report where seasonality cannot be established confidently. |
| Forecast uncertainty | Treat the forecast as an estimate and show its limitations rather than presenting it as a guaranteed outcome. |
| Changing ETAs | Keep incoming shipments as separate records and allow a scenario delay to be tested. |
| Semester scope | Focus on 40–50 important SKUs and the core purchasing workflow before considering extra features. |
| Recommendation misuse | Keep the output as decision support; the purchaser remains responsible for reviewing the recommendation. |

16. Privacy and data handling

The professor has confirmed that anonymized workplace data is acceptable. We will therefore use only the data needed for the project and remove identifying or commercially sensitive details from the research dataset and any public demonstration. Real supplier and product names can be replaced with neutral identifiers, and the public/demo version will not contain confidential workplace information.

17. Generative AI use

We plan to use generative AI as a support tool rather than as the author or decision-maker for the project. Examples may include helping us organize drafts, improve the presentation of written material, troubleshoot code, or suggest ways to test an implementation. We will verify the work ourselves, understand the code and calculations we submit, and document the specific tool, purpose, prompts and our own changes as required by the course. We will keep an AI-use log throughout the semester so this information is not reconstructed at the end.

18. Expected final deliverables

A fully functional browser-based application that can be demonstrated on a laptop and checked on a phone.

An anonymized project dataset / sample data suitable for demonstration.

GitHub repository with implementation history and required documentation.

Forecast and replenishment evaluation results.

User evaluation findings.

Technical documentation and final project report.

Final presentation and live implementation demonstration.

19. What we expect to demonstrate at the end

For the final demonstration, we want to select a product and show its current stock, incoming containers, sales history, forecast and projected stock position. If a shortage is expected, the application should show a suggested order date and quantity and explain the main inputs behind the suggestion. We will then change one assumption, such as delaying an incoming container, and show how the projected stock and recommendation change.

Expected outcome A working and evaluated decision-support tool that makes the purchasing problem easier to see several months ahead, while still leaving the final purchasing decision with the user.

20. Items to confirm with the professor.

Whether the proposed evaluation plan is sufficient for the final report.

Whether a small user test with purchasing/inventory users is appropriate, and approximately how many participants would be reasonable for the course.

Whether any specific proposal or contract template must be followed before the September 28 submission.

Whether there are any additional expectations for the repository or mid-course demonstration beyond the course outline.

Prepared for discussion and refinement during the initial CSIS 4495 project check-in.